# 180-Day Plan — Project Coordinator (Chi)

Location: Tempe HQ (on-site)

Manager: Tim Haitaian (with input from Jayson Roti, Jared Aiken, Kendra Ash)

Buddy/Mentors: Jared Aiken & Jayson Roti

Start Date: October 20, 2025

## Purpose

Establish a coordination and documentation function that maps current workflows, removes work from senior leaders, and improves customer experience. Chi will document the "as-is" process, propose and pilot "to-be" improvements, and deliver a 6-month rebuild of the workflow to leadership's satisfaction.

## Days 0-30 — "Learn & Document"

Complete end-to-end documentation of the existing workflow (as-is), plus dust permit and sign ordering handoffs executed

Target: November 19, 2025

### Processes (Document As-Is)

- Workflow Maps V0: Intake & project setup, Contract Review to Execution, Project Kickoff, Handoffs to execution systems (SWPPP Master, CRO, Dawn's file), Project Delivery, Change requests, Closeout/archiving

- Pre-Qualification Process: Define process flow with Dawn: triggers, docs (safety, insurance, W-9, DS info), request/response timelines, storage location

- Dust Permit Process Handoff: SOP + training checklist; Eva confirms readiness

- Sign Ordering Process Handoff: SOP + ordering matrix + training checklist; Eva confirms readiness

### Measurement

- Opportunities Backlog: ranked list of waste, bottlenecks, and error types

Meetings

- 1:1 with Manager: weekly for first 8 weeks, bi-weekly during month 3, monthly after

- 1:1 with Mentors: weekly for first 8 weeks, then as needed

- Intro Meetings with Stakeholders

## Days 30-60 — "Recommend & Pilot"

Deliver gap analysis and change recommendations (prioritized to reduce load on Jared/Jayson/Kendra), plus SWPPP Binder handoff executed, start change & issue logs

Target: December 19, 2025

### Processes (Design Improvements + Pilot)

- Workflow Maps V1 Proposal: Submit a plan for how DS could manage the different steps in the process (owners, handoffs, checklists, comms, etc.)

- Pilot Workflow: 1-2 low risk steps or small data pilot with metrics

- SWPPP Narrative Binder Handoff: SOP + training checklist; Eva confirms readiness

- Issue Log: Track issues/complaints + organization responses

- Change Log: Track organizational pilots, results, changes

### Measurement

- SLA + KPI Proposal: define expectations, measure what matters

Meetings

- Biweekly Standing Reviews: Present 2-3 decisions needed, show expected impact, and request go/no-go

## Days 61-90 — "Launch & Operate V1"

Launch Workflow V1 with SLAs and KPIs set, start monthly iteration cadence through Day 180.

Target: January 18, 2026

### Processes (Roll Out Improvements)

- Workflow Maps V1 Rollout: Roll out the first version of the entire process, including checklists, metrics, and clear ownership

- Training & Handoffs: 60-minute walk-through for each stakeholder group; attendance logged

### Measurement

- SLA + KPI Dashboard: Possibly Monday tracker with weekly/monthly readout

- Iteration Plan: next 3 improvements with owners/dates

## Days 91-180 — "Iterate & Refine"

6-month objective/bonus checkpoint: Chi is designing and running a rebuilt workflow that leadership (Tim, Kendra, Jared, Jayson) confirms simplifies work for stakeholders and improves customer experience.

Target: April 18, 2026