SCOPE OF WORK

TO

WORK AUTHORIZATION NOTICE

______________________________________________________________________

Cavasson MOB + Retail

#45900500

SWPPP Scope Complete as per plans, specs, addenda, design criteria, federal/state/local code, OSHA regulations, and manufacturer’s recommended installation procedures including but not limited to:

General Inclusions:

- Subcontractor shall provide general requirements for own forces including but not limited to, plan printing expenses, all costs associated with Insurance, including Layton’s CCIP program, for this trade and any sub tiers, and billings via Textura with associated fees.

- Subcontractor shall include a fixed price for material, labor, transportation, fuel and any other cost related to completing the work, costs for off-hours work, overtime, weekend, additional manpower or acceleration costs as required to meet the project schedule. Subcontractor shall include all mobilizations necessary to complete scope of work.

- Subcontractor shall comply and complete this subcontractor’s scope of work within the time frames allotted per the baseline schedule. Subcontractor also understands that construction schedules are dynamic and are subject to changes in dates, sequencing, and durations through the course of the Project, and that Layton Construction will adjust and update the Project Schedule as needed to meet the contractual obligations of the Project.

- Subcontractor shall also conform to the Superintendent’s short interval look ahead Schedule.

- Subcontractor is responsible to coordinate all aspects of their scope of work with other trades through Contractor to ensure that all conflicts and critical dimensions between Subcontractor materials and those of the other trades are installed as designed.

- Subcontractor is responsible for coordinating all laydown and staging with project superintendent.

- QA/QC and Safety checklists to be filled out in the Construct PM application and turned in as required to Layton Superintendent. Subcontractor shall include a device for foreman use onsite to use for project coordination.

- Subcontractor is responsible for all details and items required by the manufacturer not shown on the contract documents. Where notes and details on the plans contradict each other, Subcontractor is required to provide the more stringent note/detail at no additional cost.

- General power will be provided for use by the Subcontractor's small tools and normal construction use (120v, 50amp). Subcontractor shall provide any other supplemental power source if required to complete their scope of work.

- Subcontractor shall employ a person responsible for quality control including layout, plumbness, and uniformity. The designated QA/QC person shall be qualified and accountable for all quality control. This person shall be available on site as the project schedule necessitates.

- In addition to clean-up of your own work, Subcontractor will be required to provide (1) person for every 5 workers (minimum of 1) while on site weekly to assist in general sweeping/clean-up within the building or around the building.

- Subcontractor shall include all costs to clean the Subcontractor’s workspace, laydown area, lunch area, work area, etc. each day.

- No elevator use during construction. Subcontractor shall include all hoisting necessary (including forklifts) for their scope of work.

- Traffic control as required for this scope (inclusive of flagmen, signage, barricades, etc.)

- Subcontractor is responsible for dust control for this scope. Street cleaning/sweeping as required for track out caused by this scope.

- OSHA approved minimum lighting to be provided by GC. Task lighting as required to be provided by subcontractor.

- Layton Construction reserves the option to direct work to be completed on a time-and-material basis. Requests to complete additional work on a T&M basis will only be authorized with a not-to-exceed price. All T&M work is to be approved by Layton in writing prior to commencement of work. Daily tickets must state a clear and descript explanation of the work performed; reference drawings, specs and sketches; list names of each worker with corresponding number of hours worked and materials and equipment used. If the work exceeds one (1) day, each day must have its own daily ticket. Submit the final cost of the ticket(s) along with supporting invoices for material and equipment used within (7) calendar days of completion of work. Tickets must include Layton onsite supervision signature. CORs received more than (7) calendar days after the work is complete will not be accepted or paid.

Scope Specific Inclusions

- Complete SWPPP as per plans, specs, addenda, federal/state/local code, OSHA regulations, and manufacturer’s recommended installation procedures.

- Subcontractor shall provide SWPPP narrative design manual per AHJ and ADEQ requirements.

- Subcontractor shall furnish and install wattles, silt fence, filter sock per AHJ requirements.

- Subcontractor shall furnish and install inlet protection locations per AHJ requirements.

- Subcontractor shall furnish and install (1) SWPPP sign per AHJ requirements.

- Subcontractor shall furnish and install (1) spill kit per AHJ requirements.

- Subcontractor shall furnish and install (1) dust control sign per AHJ requirements.

- Subcontractor shall furnish and install one (1) fire access sign per AHJ requirements.

- SWPPP inspections performed bi-weekly per AHJ and ADEQ requirements, and produce records as required for ADEQ inspections and permit closeout (15 included). 1x per month for duration of project, and an additional 3 for rain inspections.

- Subcontractor shall ensure that SWPPP documentation is updated per AHJ requirements.

- Includes 2 mobilizations.

Any item addressed in the subcontractor's proposal that is not specifically mentioned herein is null and void.

CONTRACT BREAKOUT

The following costs represent the total contract value for this Subcontract.  Allowances are only to be used and billed for upon direction from Layton Construction.  Any allowances not used will be returned via deductive change order.

| Description |  |
| --- | --- |
| SWPPP Narrative Design Manual | $1,350.00 |
| SWPPP Sign | $ 275.00 |
| Spill Kit | $ 345.00 |
| Dust Control Sign | $ 575.00 |
| Compost Filter Sock | $5,268.00 |
| Inlet Protection (10) | $1,750.00 |
| Inspections (20) | $3,900.00 |
| Fire Access Sign | $ 675.00 |
| Mobilizations | $ 510.00 |
| Textura | $ 100.00 |
| CCIP | $ 250.00 |
| Total | $14,998.00 |

UNIT PRICES

The following unit prices shall be used to determine the cost of added or deleted work.  Unit prices include the complete provision, fabrication, and installation for each item listed based solely on work in place, including all necessary appurtenances and connections required to complete the work in place, sales tax, insurance, overhead, and profit. A mutually agreed upon blended crew rate shall be used when pricing changes in work.

| Unit Costs |  |
| --- | --- |
| Inspections | $195.00/ea |
| Mobilizations | $245.00/ea |
| Street sweeping | $120.00/hr with 2hr minimum |
| Water Truck and Driver | $100.00 per hr based 5X2X and $110.00 per hr based on 5X1X Schedules with 1 hr min. |

Allowed Markups

Markup for change orders shall be per the Prime Contract Agreement.

ALTERNATES:

Alternates listed below may be added to the scope but are not included in the base contract.

#1. Add for rock entrance installed with rock and filter fabric per SWPPP Plan - $2,475.00

#2. Add for concrete rolloff system - $725.00

Exclusions:

Permit, Tax, Bond